JOB SHOP (BATCH PRODUCTION) SCHEDULING

- Scheduling refers to the execution of detailed material plans.

- The primary objective is managing the material flow to meet MPS and MRP plans.

- In general, task scheduling depends for the most part on the volume of the system output.

- Master Production

- Scheduling

- Low to Moderate Volume 					           High Volume Systems

# Systems Production 							   Production Planning

- Planning

- Material Requirements			               Just-In-Time

- Planning					      Scheduling

- Production  Activity				      Purchasing

- (Shop Floor) Control

Scheduling in high volume systems (product-focused, make-to-stock) initially entails two basic decisions: (1) how to allocate tasks to specific work centers and, (2) how to determine the sequence in which operations are to be performed at each work center (assembly line balancing). Subsequently, after the design considerations, then scheduling is typically accomplished by two practices: (1) level rate of output and, (2) holding the mixture of goods produced constant.

Scheduling in batch (intermittent) processing systems (low and intermediate volume systems) also entails two basic decisions: (1) batch or run size determination and, (2) the sequence for processing batches.

Sequencing in job shops involves the timing of specific operations and tasks. It is a short-term planning process which has a dramatic impact on: production costs, capacity utilization, meeting customer delivery (promise) dates, work-in-process inventory, shop congestion, etc.

- A job shop is defined as a functional organization whose departments or work centers are organized around particular types of equipment or operations, such as drilling, forging, spinning, or assembly.

Products flow through departments in batches corresponding to individual orders, which may be either stock orders (orders prepared for inventory) or customer orders.

- Typical characteristics of job shop include products being made to order and customer orders having differing: processing requirements, material requirements, processing times, processing sequences, set-up times and costs.

These differing requirements lead to trade-offs among utilization, order delays, inventory levels, process times, set-up costs, etc.

In addition, scheduling difficulty is enhanced because processing schedules can not be determined until actual orders are received. For example, given n tasks without any precedence relationships leads to n! different possible sequences.

- Task scheduling in job shops actually involves seven basic activities, including:

1. Due-date setting - a negotiation process with the customer

2. Authorization to release orders to the shop floor

3. Loading - assigning jobs to work centers, a problem that arises when two or more work centers may process a job

4. Routing - assigning jobs to machines within work centers

5. Sequencing – priority decisions regarding the order in which jobs in the wait queue will be processed

6. Vendor scheduling

7. Monitoring performance using tools such as Input/Output analysis

- Solutions to the sequencing problem depends upon the size of the problem: (1) single machine (work center) or one-stage problem, (2) 2-machine (work centers) or two-stage problem, or (3) an m-machine (work centers) problem

- Generally heuristic rules will be applied to determine a solution as we can not use complete enumeration to evaluate all potential solutions. Example: n jobs, n! sequences

n =  2,                      2 sequences possible

n =  4                     24 sequences possible

n =  8,             40,320 sequences possible

n = 16,   2.0923x1013 sequences possible

- Heuristic rules are used for establishing the priority of jobs in the work center queue. There are numerous heuristics available.

A. Heuristic Sequencing Rules

1. First-Come, First-Serve (FCFS) - the job which arrives first, enters service first (local rule).

Advantages: simple, fast, “fair” to the customer.

Disadvantages: generally the least effective as measured by traditional performance measures as a long job makes others wait resulting in idle downstream resources and it ignores job due date and work remaining (downstream information).

2. Shortest Processing Time (SPT) - the job which has the smallest operation time, enters service first (local rule).

Advantages: simple, fast, generally a superior rule in terms of minimizing completion time through the system, minimizing the average number of jobs in the system, usually lower in-process inventories (less shop congestion) and downstream idle time (higher resource utilization), and usually lower average job tardiness.

Disadvantages: ignores downstream, due date information, and long jobs wait (high job wait-time variance).

3. Earliest Due Date (EDD) - the job which has the nearest due date, enters service first (local rule).

Advantages: simple, fast, generally performs well with regards to due date, but if not, it is because the rule does not consider the job process time.

Disadvantages: high priority of past due job and it ignores work content remaining.

4. Critical Ratio (CR) Rule - sequences jobs by the time remaining until due date divided by the total remaining processing time (global rule). The job with the smallest ratio of due date to processing time enters service first. The ratio is formed as

(Due Date-Present Time)/Remaining Shop Time

where remaining shop time refers to: queue, set-up, run, wait, and move times at current and downstream work centers.

Advantages: recognizes job due date and work remaining (incorporates downstream information)

Disadvantage: past due jobs have high priority, does not consider the number of remaining operations

5. Slack Per Operation - is a global rule, where job priority determined as:

(Slack/# of Remaining Operations)

Advantages: recognizes job due date and work remaining (incorporates downstream information)

Disadvantage: past due jobs have high priority

6. Least Changeover Cost  (Next Best rule) - sequences jobs by set-up cost or time (local rule).

Advantages: simple, fast, generally performs well with regards to set-up costs.

Disadvantages: does not consider the job process time, due date and work remaining.

- Additional useful shop floor planning and control tool: Gantt Chart, graphical aid useful for loading and scheduling work. Chart developed by Henry Gantt in early 1900’s.

B. Performance Measures

1. Total completion time (make span)

2. Average flow time (average time spent in the shop):

(Flow Times)/Number of Jobs

3. Average number of jobs in the system:

(Flow Times)/(Process Times)

4. Average job lateness (tardiness):

(Days Late)/Number of Jobs

5. Changeover cost

- 6. Common Shop Floor Performance Measures

- a. Work-in-Process Inventory: orders that have been released but not yet finished

- b. Throughput: the total volume of output from a process

- c. Utilization: percentage of time that resources are busy

- d. Make span

C. Two-Stage Problems: Johnson’s Rule

- An optimal sequencing rule for jobs which follow a two-step process. This rule will minimize the completion time (make span) of the last job through the second operation. In other words, it minimizes idle time.

- It is an algorithm that builds a sequence from first and last sequence positions towards middle positions. Procedure:

1. Considering both operation times of all jobs, select the smallest operation time from the list.

If this time occurs in step (work center) 1, assign this job to the first available position in the sequence. If this time occurs in step (work center) 2, assign this job to the last available position in the sequence.

Eliminate job from further consideration.

2. Select the job with the next smallest operation time and proceed as before.

Continue this process working from the ends of the sequence towards the middle position until all of the jobs have been allocated a position in the sequence.

- Rule Conditions:

1. same sequence at both operations

2. operation times known and constant

3. operation times (which include set-up times) must be independent of sequence

4. No lot splitting and can not use in conjunction with other priorities

- Ties?

1. multiple optimal solutions

2. break ties arbitrarily or use an intelligent tie-breaking strategy

- Example problems 16-5 and 8

D. Sequencing n jobs through m work centers

E. Assignment Problems

- F. Finite Loading

- Given job priorities, projected job start and finish times are planned in order to determine a detailed shop schedule for each work center. The resultant schedule is determined such that the available finite work center capacity is not exceeded.